# Web Shopping Application

As a <<user>>, I want to <<feature>>, so that <<benefit>>.

Mark any item as 5 units in estimate. Give relative estimate for other items. You can choose only one of the following units: 0, 1, 2, 3, 5, 8, 13, 20, 40, 100 and “?”.

VELOCITY = SPs/sprint = 50

US1: As a customer, I should be able to search for products, so that I can buy as per my needs. – 8 SPs

I will setup the data – Leena – 5 hours

I will do design and coding – Nikhil – 10 hours

I will do the testing – Sufiyan – 2 hours

US2: As a seller, I should be able to list new products, so that I can sell the same. – 8 SPs

I will do analysis, design and coding – Savita – 20 hours

I will do the testing – Aditi – 3 hours

US3: As a service provider, I should be able to offer discounts, so that I can target some customers for more revenue. – 40 SPs

I can do this whole user story – Yash. – 12 hours

US4: As a new customer, I should be able to register my credentials, so that I have features like order history, watch list, etc. – 5 SPs

US5: As a seller, I should be able to offer discounts, so that I can increase my sales. – 40 SPs

US6: As a customer, I should be able to login via mobile number OTP, so that I don’t have to remember my password. – 5 SPs.

US7: As a seller, I should see the number of people viewing my product, so that I can gauge the popularity of my products.

US8: As a customer, I should be able to track my order shipment, so that I am updated about its delivery.

US9: As a seller, I should be able to provide details of my product, so that customers can use appropriate search filters.

US10: As a customer, I should be able to pay by card, UPI, netbanking and Paytm; so that I have maximum convenience.

US11: As a customer, I should receive email confirmation for my orders, so that I have a record of same.